288300.000

**Dover Pathways Monthly Meeting**

February 20, 2024

2:00 pm – 3:00 pm

Virtual

1. Task 1: Project Management 5 min
   * Review schedule
2. Task 3: Community Engagement 20 min
   * Recap Mobile Workshop & DSU pop up
     + - Note and slides sent
       - Take a quick look at the website – does anything need to be added?
   * Upcoming engagement
     + - Upcoming meetings:
         1. Planned utility projects – 2/21
         2. Dover PD – 2/29
         3. NeighborGood Partners – Marilyn is scheduling

Send new available dates

* + - * 1. Bike meeting with Chris Asay – Malcolm to schedule in a few weeks
      * Dover Days – Saturday, May 4, 2024
        1. Reservation

Combined MPO space

* + - * 1. Materials
        2. Schedule
        3. DDP newsletter – promoting workshop or tabling at event

Adjust flyer – Tara to send to Malcolm this week

Advertise the same way we would a more formal workshop

* + - * Survey
        1. Platform – Survey Monkey
        2. Purpose
        3. Schedule
        4. Pushing it out – chamber newsletter, DDP, DSU, Bayhealth, legislative mall

Posting a QR code downtown

* + - * Overlap with engagement for freight studies
      * Final steering committee engagement
        1. Virtual presentation
      * Consider what a presentation to DDP should look like
        1. Downtown master plan implementation group and/or DDP board? – Marilyn to check in on their expectations for that
      * PAC meeting on June 13 at 6:00 pm
      * TAC meeting on June 18 at 10:00 am
      * Council meeting on July 3 at 3:00 pm
        1. Final revisions with their approval

1. Task 4: Technical Analysis 20 min
   * Finalizing alternatives and identifying projects:
     + - Pedestrian network upgrades
         1. Sidewalk improvements
         2. Ramps
         3. Crosswalks
         4. Additional improvements – medians, curb extensions
       - N/S Bicycle Facilities – Bradford Street, need to finalize recommendation
       - E/W Bicycle Facilities – Reed Street and Bank Lane bike boulevards
       - Loockerman Plaza
         1. Smaller scale option
         2. Larger scale option
       - Fill Gaps in Capital City Trail
       - Connect the DSU Campuses
         1. Need to finalize this recommendation
       - Policies
         1. Sidewalk maintenance
         2. Bicycle Parking
         3. Traffic Calming
         4. Social Infrastructure
       - Pilot Micromobility
       - Other Ongoing Mobility Projects
         1. Projects we are aware of and should coordinate with (high level)

Family court, parking garage, developments, transit, freight

1. Task 5: Draft Report 10 min
   * Implementation
     + - Prioritization
       - Partners
       - Maintenance & Operations
       - Costs & Funding
2. Open Discussion / Next Steps 5 min
   * DelDOT RAISE grant application – Marilyn will send concept
   * Referencing the parking garage as a fact somewhere in the report
     + - Recommendations related to bike parking, pedestrian accommodations…

Action Items: