288300.000

**Dover Pathways Monthly Meeting**

February 20, 2024

2:00 pm – 3:00 pm

Virtual

1. Task 1: Project Management 5 min
	* Review schedule
2. Task 3: Community Engagement 20 min
	* Recap Mobile Workshop & DSU pop up
		+ - Note and slides sent
			- Take a quick look at the website – does anything need to be added?
	* Upcoming engagement
		+ - Upcoming meetings:
				1. Planned utility projects – 2/21
				2. Dover PD – 2/29
				3. NeighborGood Partners – Marilyn is scheduling

Send new available dates

* + - * 1. Bike meeting with Chris Asay – Malcolm to schedule in a few weeks
			* Dover Days – Saturday, May 4, 2024
				1. Reservation

Combined MPO space

* + - * 1. Materials
				2. Schedule
				3. DDP newsletter – promoting workshop or tabling at event

Adjust flyer – Tara to send to Malcolm this week

Advertise the same way we would a more formal workshop

* + - * Survey
				1. Platform – Survey Monkey
				2. Purpose
				3. Schedule
				4. Pushing it out – chamber newsletter, DDP, DSU, Bayhealth, legislative mall

Posting a QR code downtown

* + - * Overlap with engagement for freight studies
			* Final steering committee engagement
				1. Virtual presentation
			* Consider what a presentation to DDP should look like
				1. Downtown master plan implementation group and/or DDP board? – Marilyn to check in on their expectations for that
			* PAC meeting on June 13 at 6:00 pm
			* TAC meeting on June 18 at 10:00 am
			* Council meeting on July 3 at 3:00 pm
				1. Final revisions with their approval
1. Task 4: Technical Analysis 20 min
	* Finalizing alternatives and identifying projects:
		+ - Pedestrian network upgrades
				1. Sidewalk improvements
				2. Ramps
				3. Crosswalks
				4. Additional improvements – medians, curb extensions
			- N/S Bicycle Facilities – Bradford Street, need to finalize recommendation
			- E/W Bicycle Facilities – Reed Street and Bank Lane bike boulevards
			- Loockerman Plaza
				1. Smaller scale option
				2. Larger scale option
			- Fill Gaps in Capital City Trail
			- Connect the DSU Campuses
				1. Need to finalize this recommendation
			- Policies
				1. Sidewalk maintenance
				2. Bicycle Parking
				3. Traffic Calming
				4. Social Infrastructure
			- Pilot Micromobility
			- Other Ongoing Mobility Projects
				1. Projects we are aware of and should coordinate with (high level)

Family court, parking garage, developments, transit, freight

1. Task 5: Draft Report 10 min
	* Implementation
		+ - Prioritization
			- Partners
			- Maintenance & Operations
			- Costs & Funding
2. Open Discussion / Next Steps 5 min
	* DelDOT RAISE grant application – Marilyn will send concept
	* Referencing the parking garage as a fact somewhere in the report
		+ - Recommendations related to bike parking, pedestrian accommodations…

Action Items: